| Objective: | MONTH BOARD MEETING - AUGUST |
| --- | --- |
| Called by: | BRENT POWELL, BOARD CHAIRMAN |
| Date: | AUGUST 16, 2023 |
| Time: | 5:30 PM |
| Location: | CMSSD OFFICE – 270 N 500 W, ROOSEVELT, UT 84066 |
| Attendees: Brent Powell, Dean Powell, Patty Powell, Lloyd Neilsen, Adam Kendall, Judy Hamblin, Mikelle Despain, Jeff McCarthy, Aaron Bradshaw, Alan Allred Absent: Kim Bastian |  |

| Agenda Item 1: Roosevelt City |  |  |
| --- | --- | --- |
| Notes: | - LN gave a report on working with Drew Eschler with Roosevelt City. - LN provided Roosevelt City with Map of the Victory Pipeline Route. - BP spoke with Ryan Clayborn, Ryan referred to Kirby with the city. |  |
| Key Decisions: | - LN & BP will continue follow-up with the city. |  |
| Action Items: | - LN will continue to work with Drew E. - BP will continue to work with Kirby | Deadline: 9/20/2023 |

| Agenda Item 2: MOU |  |  |
| --- | --- | --- |
| Notes: | - Board Members where handed a physical copy to review |  |
| Key Decisions: | - Board Members wanting to review and offer feedback at a future meeting |  |
| Action Items: | - BP requested Board Members to review the current MOU and give feedback Friday. | Deadline: 8/18/2023 |

| Agenda Item 3: Conflict of Interest |  |
| --- | --- |
| Notes: | - No Conflicts |

| Agenda Item 4: Approval of Minutes |  |  |
| --- | --- | --- |
| Notes: | - Request for revisions to June Minutes |  |
| Key Decisions: | - Minutes Revisions done and sent out for review prior to next meeting |  |
| Action Items: | - Motion made to postpone approval of minutes till revisions are made by MD, seconded by AK, unanimous, motion carries | Deadline: 9/20/2023 |

| Agenda Item 5: Sunrise Engineering |  |  |
| --- | --- | --- |
| Notes: | - JM gave a report that nothing has changed on the Tribal ROW’s - JM advised that Division of Drinking Water has finally approved your funding for Lead and Copper - JM advised that CIB Building Funding move favorable to get approved - JM presented an example of steel building for another water district and gave rough estimates on the cost of such a structure. - JM advised that funding needs to be turned into UBAOG in September 1, 2023 - DP explained that the information presented only was the cost of the building not including land or stubbing utilities and other site improvements needed. - JH expressed that she had concerns about the district being overextended financially and that we would need to keep the project within reason, also that grant money comes first followed by loan money which can range from 0% up to 3% |  |
| Key Decisions: | - BP advised that we need to move forward with CIB Funding Application - JH proposed to keep debt within responsible limits |  |
| Action Items: | - BP & AB to assist with loan documents for CIB | Deadline: 9/20/2023 |

| Agenda Item 6A: Bylaws & Subdivisions – Chairman Report, BP |  |  |
| --- | --- | --- |
| Notes: | - DP revisited the duplex discussion from last meeting about whether or not they need to have 2 separate connections - AA shared from his experience with Myton City and the need for definitions to place on property types for different types of rates. Permanent Dwelling, Trailer Parks, RV Park - AK shared that Trailer Parks should be treated like permanent dwellings - AA shared that RV Parks should have the guarantor as the RV Park itself. - JH proposed that the current Subdivision Rules provided by Sunrise Engineering be adopted as part of CMSSD Bylaws |  |
| Key Decisions: | - Vote was taken to adopt the current Subdivision Rules provided by Sunrise Engineering be adopted as part of the bylaws |  |
| Action Items: | - Motion made by DP, seconded by JH, MD abstained, motion carries - AA will provide additional information on rates at future meeting | Deadline: 9/20/2023 |

| Agenda Item 6B: Drew Wilkerson – Chairman Report, BP |  |  |
| --- | --- | --- |
| Notes: | - Drew Wilkerson believes that he was going to be removed from the tax roles for CMSSD Taxable Area - BP reported that Mr. Wilkerson stated in board meeting several years ago the board approved him to be annexed out and that it would take a year per Susan Lemon (Former CMSSD District, now deceased). |  |
| Key Decisions: | - BP decision to table the request until further research can be done |  |
| Action Items: | - Office Manager(s) would do further research of past meetings and report in next board meeting. | Deadline: 9/20/2023 |

| Agenda Item 6C: Val Richman – Chairman Report, BP |  |  |
| --- | --- | --- |
| Notes: | - BP advised that Mr. Richman maybe interesting in selling land to CMSSD, property is located west of the gas plant - AK asked if the current loan would cover it? - JM answered NO - BP stated that he asking $25,000 to $30,000 - BP advised that he will contact Mike Kendell about the other property - Board in favor of pursuing Mr. Richman’s Property |  |
| Key Decisions: | - BP will be following up with Mike Kendall - Vote to purchase Mr. Richman’s Property |  |
| Action Items: | - BP to report back in next month’s meeting - Motion made by JH to purchase Val Richman’s property, seconded by LN, unanimous, motion carries | Deadline: 9/20/2023 |

| Agenda Item 6D: Notary – Chairman Report, BP |  |  |
| --- | --- | --- |
| Notes: | - AB advised that Notary Functions for CMSSD would be a conflict of interest due to the fact that AB is an employee of CMSSD |  |
| Key Decisions: | - BP removed stipulation of AB being a notary |  |
| Action Items: | - N/A | Deadline: N/A |

| Agenda Item 7A: Cross Connection Policy – Water Manager Report, DP & AA |  |  |
| --- | --- | --- |
| Notes: | - DP advised that cross connection policy needs to be emailed or mailed out |  |
| Key Decisions: | - DP assigned to office manager(s) to email or mail out CCP |  |
| Action Items: | - Cross Connection Policy to Emailed or Mailed to Customers | Deadline: 9/20/2023 |

| Agenda Item 7B: New Connections / Repairs – Water Manager Report, DP & AA |  |  |
| --- | --- | --- |
| Notes: | - DP advised Jessi Burgi Connected - AA shared that Robert Bundy repair completed by removing the PRV - DP advised that CMSSD only has 1 connection left per current Master Plan - JM advised that we should be good for more as the updated Master Plan is being developed by Sunrise Engineering - DP also advised of possible leaking vault |  |
| Key Decisions: | - DP assigned to office manager(s) to email or mail out CCP - DP checking on leaking vault |  |
| Action Items: | - Cross Connection Policy to Emailed or Mailed to Customers | Deadline: 9/20/2023 |

| Agenda Item 8A: Policy & Procedures – Office Manager Report, AB |  |  |
| --- | --- | --- |
| Notes: | - AB advised that no changes have been made to current Policies and Procedures |  |
| Key Decisions: | - N/A |  |
| Action Items: | - N/A | Deadline: N/A |

| Agenda Item 8B: Office Hours & Schedule – Office Manager Report, AB |  |  |
| --- | --- | --- |
| Notes: | - AB advised that he will not be here on September 5, 2023, also advised he’ll be out of the area the weekend of September 22 – 25, 2023. Also that week of Thanksgiving he will be out of the office and asked if Patty would be able to cover him - AB requested that Patty cover the office on September 5th and November 20th & 21st |  |
| Key Decisions: | - Patty was given authorization to cover |  |
| Action Items: | - N/A | Deadline: N/A |

| Agenda Item 9: Approval of Bills |  |  |
| --- | --- | --- |
| Notes: | - See Exhibit “A” for bills |  |
| Key Decisions: | - N/A |  |
| Action Items: | - Motion made by JH approve bills, seconded by LN, unanimous, motion carries | Deadline: N/A |

| Agenda Item 10: Move to Closed Session |  |  |
| --- | --- | --- |
| Action Items: | - Motion made by DP to move to closed session, seconded by LN, unanimous, motion carries | Deadline: N/A |

| Agenda Item 11: Come back from Closed Session |  |  |
| --- | --- | --- |
| Action Items: | - Motion made by MD to come back from, seconded by DP, unanimous, motion carries | Deadline: N/A |

| Agenda Item 12: Adjourn |  |  |
| --- | --- | --- |
| Action Items: | - Motion made by DP, unanimous, motion carries | Deadline: N/A |

EXHIBIT “A”

EXPENDITURES

| PAYEE | TYPE | AMOUNT |
| --- | --- | --- |
| Davis | Debit | 22.33 |
| US Post Office | Debit | 5.01 |
| Payroll - Aaron | Check | 1,031.94 |
| Payroll - Patty | Check | 1,152.03 |
| Payroll - Dean | Check | 199.85 |
| Alan Allred | Check | 245.61 |
| Badger Meter | Check | 77.53 |
| BSG | Check | 227.85 |
| DCWCD | Check | 4,115.73 |
| McKeachnie | Check | 555.00 |
| Mountainland | Check | 127.60 |
| Pelorus | Check | 600.00 |
| Strata | Check | 167.33 |
| Streamline | Check | 50.00 |
| Tri County | Check | 40.00 |
| Sunrise - Victory | Check | 1,490.40 |
| Sunrise - Tribal | Check | 476.00 |
| TOTAL |  | 10,584.21 |